CoopEnergie  ·  Branch: feat/vendor-marketplace-saas

Vendor Marketplace

+ SaaS Monetisation + Ratings + Dual Landing Page

GitHub Copilot Agent Mode — Queueable Prompt Series

| Branch | feat/vendor-marketplace-saas (checkout from main after merging all previous work) |
| --- | --- |
| Queue method | Paste one prompt at a time in Copilot Agent mode. Wait for full completion before next. |
| Total tasks | 17 tasks across 5 phases |
| Starting state | Existing platform with auth, cooperative management, contributions, proposals, votes, blockchain ledger, CamPay payments, notifications — all working on main/develop |
| Rule | Never modify existing working features unless a task explicitly says so. Merge/extend only. |
| Mobile parity rule | Any change implemented for web UX or flows must be mirrored in apps/mobile in the same task unless explicitly impossible. |

Always read the full prompt before queuing. Each prompt references the existing codebase explicitly so Copilot does not rebuild what already exists.

# Task Overview

| Phase | Task | Title | Key Output |
| --- | --- | --- | --- |
| V — Schema | V1 | Database Models — Vendor System | Prisma: Vendor, VendorProduct, VendorImage, VendorReview, PlatformMonetisationSettings |
| V — Schema | V2 | Prisma Migration & Seed | Migration run, seed updated with vendor test data |
| V — Backend | V3 | Vendor Auth & Registration Backend | NestJS vendor module, JWT role extension, REST endpoints |
| V — Backend | V4 | Vendor Products & Profile Backend | CRUD for profile, products, images (S3), contact info |
| V — Backend | V5 | Monetisation Settings Backend | Admin-controlled withdrawal %, vendor payment model toggle, subscription/one-time payments |
| V — Backend | V6 | Vendor Payment Flow Backend | CamPay subscription initiation, one-time registration payment, webhook handling |
| V — Backend | V7 | Rating & Review Backend | Create review (eligibility check), ranking algorithm, GraphQL queries |
| V — Backend | V8 | Proposal Vendor Integration Backend | Proposal linked to optional VendorProduct, vendor contact exposed after approval |
| V — Frontend | V9 | Dual Landing Page + Nav System | Customer & vendor landing pages with animated dual nav, scroll fade-ins, vendor CTA |
| V — Frontend | V10 | Vendor Sign-Up & Login Flow | Vendor registration form, login routing by role, back-to-customer links |
| V — Frontend | V11 | Vendor Dashboard (Web) | Vendor profile editor, product listings CRUD, subscription/payment UI, analytics |
| V — Frontend | V12 | Proposal Vendor Browser | Pop-up vendor selector in proposal creation, search/sort/filter, product cards |
| V — Frontend | V13 | Vendor Profile & Review Page | Public vendor profile, star rating display, review submission (eligibility gated) |
| V — Frontend | V14 | Cooperative Creation Fee UI | Target amount with withdrawal fee explainer, dual-colour progress bar |
| V — Frontend | V15 | Admin Payment Dashboard | Revenue overview, withdrawal fee %, vendor model toggle, pricing management |
| V — Frontend | V16 | Scroll Fade-In Animations | IntersectionObserver-based directional reveal for all landing page sections |
| V — Mobile | V17 | Mobile Vendor Browser & Reviews | Expo screens for vendor browsing in proposals, vendor profile, leave review |

PHASE V — DATABASE SCHEMA

TASK V1

Database Models — Complete Vendor & Monetisation Schema

This is a schema-only task. No controllers, services, or UI. Get the data model right first — everything else depends on it.

⬤  COPILOT PROMPT — V1

Do everything autonomously. Do not ask for confirmation.

Do NOT modify any existing models, enums, or relations.

Only ADD new models and enums to the existing schema.

=== CONTEXT ===

The existing apps/backend/prisma/schema.prisma already has:

User, Cooperative, Membership, Invitation, Contribution, Proposal (with type:ProposalType,

STANDARD|WITHDRAWAL), Vote, LedgerEvent, Payment, WithdrawalRequest, Plan, Subscription,

AuditLog, DeviceToken, PlatformSettings, CooperativeSettings.

The User model has a "role" field of type Role enum (PLATFORM_ADMIN, COOP_ADMIN, MEMBER).

=== TASK ===

Add the following to apps/backend/prisma/schema.prisma:

// ── ENUMS (add these) ──────────────────────────────────────────────────────

enum VendorPaymentModel { ONE_TIME SUBSCRIPTION }

// Controls how new vendors pay. Managed by platform admin.

// Existing vendors are not affected when this is changed.

enum VendorSubscriptionStatus { ACTIVE EXPIRED CANCELLED PENDING }

enum VendorAccountStatus {

PENDING_PAYMENT  // registered but not paid yet

ACTIVE           // paid and visible in proposals

SUSPENDED        // admin action

SUBSCRIPTION_EXPIRED  // subscription model — time ran out

}

// Extend ProposalType enum (already STANDARD | WITHDRAWAL):

// Add: VENDOR_PURCHASE

// NOTE: Only add VENDOR_PURCHASE to the existing ProposalType enum — do not recreate it.

// ── MODELS (add these) ─────────────────────────────────────────────────────

model Vendor {

id                   String              @id @default(cuid())

userId               String              @unique

businessName         String

slug                 String              @unique

description          String              @db.Text

logoUrl              String?

coverImageUrl        String?

city                 String?

country              String              @default("CM")

email                String?

whatsappNumber       String?

website              String?

facebookUrl          String?

instagramUrl         String?

twitterUrl           String?

linkedinUrl          String?

status               VendorAccountStatus @default(PENDING_PAYMENT)

paymentModel         VendorPaymentModel  @default(ONE_TIME)

// Computed/cached ranking score — updated by ranking algorithm

rankScore            Float               @default(0)

totalReviews         Int                 @default(0)

avgRating            Float               @default(0)

createdAt            DateTime            @default(now())

updatedAt            DateTime            @updatedAt

user                 User                @relation(fields:[userId], references:[id], onDelete:Cascade)

products             VendorProduct[]

subscriptions        VendorSubscriptionRecord[]

reviews              VendorReview[]

proposalLinks        ProposalVendorLink[]

}

model VendorProduct {

id          String    @id @default(cuid())

vendorId    String

title       String

description String    @db.Text

priceXAF    Int

unit        String?   // e.g. "per panel", "per kit", "per installation"

inStock     Boolean   @default(true)

sortOrder   Int       @default(0)

createdAt   DateTime  @default(now())

updatedAt   DateTime  @updatedAt

vendor      Vendor    @relation(fields:[vendorId], references:[id], onDelete:Cascade)

images      VendorProductImage[]

proposalLinks ProposalVendorLink[]

}

model VendorProductImage {

id        String        @id @default(cuid())

productId String

url       String        // S3 URL

altText   String?

sortOrder Int           @default(0)

product   VendorProduct @relation(fields:[productId], references:[id], onDelete:Cascade)

}

// Links a Proposal to an optional Vendor + Product

model ProposalVendorLink {

id          String         @id @default(cuid())

proposalId  String         @unique

vendorId    String

productId   String?        // optional — proposal can reference vendor only, not a specific product

note        String?        @db.Text  // optional message from proposer about why this vendor

proposal    Proposal       @relation(fields:[proposalId], references:[id], onDelete:Cascade)

vendor      Vendor         @relation(fields:[vendorId], references:[id])

product     VendorProduct? @relation(fields:[productId], references:[id])

}

model VendorReview {

id            String   @id @default(cuid())

vendorId      String

reviewerId    String   // userId of the cooperative member leaving the review

cooperativeId String   // which cooperative this review comes from

proposalId    String   // the APPROVED VENDOR_PURCHASE proposal that enables this review

rating        Int      // 1-50 (represents 0.1 to 5.0 stars — stored as tenths)

comment       String?  @db.Text

createdAt     DateTime @default(now())

updatedAt     DateTime @updatedAt

vendor        Vendor   @relation(fields:[vendorId], references:[id])

@@unique([reviewerId, proposalId])  // one review per reviewer per proposal

}

model VendorSubscriptionRecord {

id              String                   @id @default(cuid())

vendorId        String

billingCycle    String                   // "MONTHLY" | "YEARLY"

priceXAF        Int

status          VendorSubscriptionStatus @default(PENDING)

campayReference String?                  @unique

startedAt       DateTime?

expiresAt       DateTime?

createdAt       DateTime                 @default(now())

vendor          Vendor                   @relation(fields:[vendorId], references:[id])

}

// ── EXTEND EXISTING MODELS ─────────────────────────────────────────────────

// Add to the existing Proposal model:

//   vendorLink  ProposalVendorLink?

// Add to the existing User model:

//   vendor      Vendor?

// ── EXTEND PlatformSettings MODEL ──────────────────────────────────────────

// Add these fields to the existing PlatformSettings model:

//   withdrawalFeePercent        Float   @default(0)      // 0 = no fee

//   vendorPaymentModel          VendorPaymentModel @default(ONE_TIME)

//   vendorOneTimeFeeXAF         Int     @default(0)

//   vendorMonthlyFeeXAF         Int     @default(0)

//   vendorYearlyFeeXAF          Int     @default(0)

After adding all models, run:

cd apps/backend

bunx prisma generate

Do NOT run migrate yet — that is Task V2.

TASK V2

Migration, Seed Update, and Type Export

⬤  COPILOT PROMPT — V2

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

The Prisma schema was updated in V1 with vendor models. The database is running

(docker compose up -d postgres was run previously).

=== TASK ===

1. Run the migration:

cd apps/backend

bunx prisma migrate dev --name add-vendor-marketplace-saas

bunx prisma generate

2. Update apps/backend/src/prisma/seed.ts:

Keep all existing seed data (users, cooperative, contributions, proposals).

ADD the following test vendor data using prisma.upsert (safe to re-run):

Vendor 1:

- businessName: "SolarCam Yaoundé"

- slug: "solarcam-yaounde"

- description: "Spécialiste des installations solaires résidentielles et communautaires au Cameroun depuis 2018. Panneaux monocristallins, systèmes hybrides et micro-grids."

- city: "Yaoundé", country: "CM"

- whatsappNumber: "+237699000001"

- status: ACTIVE, paymentModel: ONE_TIME

- avgRating: 4.3, totalReviews: 12

Products: ["Kit Solaire 200W (panel + batterie + onduleur) — 185000 FCFA", "Installation + câblage — 45000 FCFA"]

Vendor 2:

- businessName: "EnergieVerte Douala"

- slug: "energieverte-douala"

- description: "Distribution en gros de panneaux solaires. Tarifs coopératifs disponibles pour groupes de 5 foyers et plus."

- city: "Douala", status: ACTIVE

Products: ["Panneau 100W — 35000 FCFA", "Batterie 100Ah — 75000 FCFA", "Pack communauté 10 foyers — 950000 FCFA"]

Vendor 3 (new/no reviews):

- businessName: "SunTech Bafoussam"

- slug: "suntech-bafoussam"

- city: "Bafoussam", status: ACTIVE, avgRating: 0, totalReviews: 0

Products: ["Kit débutant 50W — 28000 FCFA"]

Also upsert PlatformSettings with id "singleton":

- withdrawalFeePercent: 2.5

- vendorPaymentModel: ONE_TIME

- vendorOneTimeFeeXAF: 15000

- vendorMonthlyFeeXAF: 5000

- vendorYearlyFeeXAF: 45000

3. Run the seed:

cd apps/backend && bun run prisma:seed

4. Update packages/types/index.ts:

Export all new Prisma-generated types:

export type { Vendor, VendorProduct, VendorProductImage, VendorReview,

VendorSubscriptionRecord, ProposalVendorLink,

VendorAccountStatus, VendorPaymentModel } from "@prisma/client"

PHASE V — BACKEND SERVICES

TASK V3

Vendor Auth, Registration Backend, and Role Extension

⬤  COPILOT PROMPT — V3

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

The existing auth system uses Auth.js on the web and direct JWT on mobile.

The existing Role enum is: PLATFORM_ADMIN | COOP_ADMIN | MEMBER.

The existing User model now has a "vendor Vendor?" relation from V1.

Do NOT break existing auth flows.

=== TASK ===

1. Extend the Role enum in schema.prisma:

Add: VENDOR

(Keep all existing roles. Only add VENDOR.)

Run: bunx prisma migrate dev --name add-vendor-role && bunx prisma generate

2. Create apps/backend/src/modules/vendors/vendors.module.ts

3. Create apps/backend/src/modules/vendors/vendor-auth.service.ts:

registerVendor(dto):

dto: { email, password, name, businessName, description, city, country?,

whatsappNumber?, website?, email(contact)? }

a. Check email not already in use (User table)

b. Generate slug from businessName (lowercase, replace spaces with -, add suffix if exists)

c. Create User { email, passwordHash: bcrypt(password, 12), name, role: VENDOR }

d. Load current PlatformSettings to get vendorPaymentModel

e. Create Vendor { userId, businessName, slug, description, city, country, whatsappNumber,

website, email(contact), status: PENDING_PAYMENT, paymentModel: platformSettings.vendorPaymentModel }

f. Return { user, vendor, paymentRequired: true, platformSettings }

loginVendor(email, password):

Same as existing auth login but verifies user.role === VENDOR

Returns { user, vendor, token }

4. Create apps/backend/src/modules/vendors/vendors.service.ts:

getPublicProfile(vendorIdOrSlug):

Returns Vendor with products (including images), avgRating, totalReviews.

Exclude status SUSPENDED vendors.

getActiveVendors(filters?):

filters: { search?: string, city?: string, minRating?: number,

minPriceXAF?: number, maxPriceXAF?: number,

sortBy?: "ranking" | "rating" | "name" | "newest" | "price_asc" | "price_desc" }

Returns vendors with status ACTIVE only.

Default sort: by rankScore DESC.

updateProfile(vendorId, dto): update Vendor fields (businessName, description, etc.)

updateContactInfo(vendorId, dto): update social/contact fields

getDashboardStats(vendorId):

Returns: { totalProducts, totalProposalsReceived, totalAcceptedProposals,

avgRating, totalReviews, accountStatus, subscriptionExpiresAt? }

5. Create apps/backend/src/modules/vendors/vendors.controller.ts:

Prefix: /vendors

POST /vendors/register → registerVendor (PUBLIC)

POST /vendors/login → loginVendor (PUBLIC)

GET /vendors → getActiveVendors with query params (PUBLIC)

GET /vendors/:slugOrId → getPublicProfile (PUBLIC)

GET /vendors/dashboard/me → getDashboardStats (@UseGuards(JwtAuthGuard) + role=VENDOR check)

PATCH /vendors/profile → updateProfile (JWT + VENDOR)

PATCH /vendors/contact → updateContactInfo (JWT + VENDOR)

6. Create apps/backend/src/common/guards/vendor.guard.ts:

Extends JwtAuthGuard. Additionally checks req.user.role === Role.VENDOR.

Throws ForbiddenException if not a vendor.

Import VendorsModule in app.module.ts

TASK V4

Vendor Products & Image Upload Backend

⬤  COPILOT PROMPT — V4

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

The VendorsModule exists from V3. AWS S3 credentials are in env vars.

The existing codebase may or may not have S3 integration yet — create it if absent.

Env vrs present with rel vlues(this is plceholder except the bucket nme)
“AWS_S3_BUCKET=coopenergie-files

AWS_ACCESS_KEY=REPLACE_WITH_AWS_ACCESS_KEY

AWS_SECRET_KEY=REPLACE_WITH_AWS_SECRET_KEY

S3_REGION=eu-west-1

”

=== TASK ===

1. Install: bun add @aws-sdk/client-s3 @aws-sdk/s3-request-presigner multer @types/multer

2. Create apps/backend/src/common/services/s3.service.ts:

@Injectable() S3Service:

uploadFile(file: Express.Multer.File, folder: string): Promise<string>

- Generates unique key: `${folder}/${cuid()}-${sanitized filename}`

- Uploads to S3 bucket using PutObjectCommand

- Returns the public S3 URL: `https://${bucket}.s3.${region}.amazonaws.com/${key}`

deleteFile(url: string): void

- Extracts key from URL and calls DeleteObjectCommand

3. Create apps/backend/src/modules/vendors/vendor-products.service.ts:

createProduct(vendorId, dto, files?):

dto: { title, description, priceXAF, unit?, inStock?, sortOrder? }

files: up to 5 images (Express.Multer.File[])

a. Validate vendor owns this vendorId

b. Create VendorProduct

c. For each file: call s3Service.uploadFile(file, "vendor-products")

Create VendorProductImage { productId, url, sortOrder: index }

d. Return product with images

updateProduct(vendorId, productId, dto, newFiles?):

Validate ownership. Update fields. Append new images (do not delete existing unless deleteImageIds provided).

deleteProduct(vendorId, productId):

Delete all S3 images first (s3Service.deleteFile), then delete product.

deleteProductImage(vendorId, productId, imageId):

Validate ownership chain. Delete from S3. Delete VendorProductImage record.

reorderProducts(vendorId, orderedIds: string[]):

Update sortOrder for each product based on array position.

getProductsByVendor(vendorId, publicOnly?):

If publicOnly: only inStock=true products. Ordered by sortOrder.

4. Add to vendors.controller.ts (all require VendorGuard):

POST /vendors/products

- @UseInterceptors(FilesInterceptor("images", 5))

- multipart/form-data body

PATCH /vendors/products/:productId

- @UseInterceptors(FilesInterceptor("newImages", 5))

DELETE /vendors/products/:productId

DELETE /vendors/products/:productId/images/:imageId

PATCH /vendors/products/reorder

- body: { orderedIds: string[] }

GET /vendors/:slugOrId/products (PUBLIC)

5. Configure Multer for memory storage (files in buffer, uploaded to S3):

In vendors.controller.ts, configure MulterModule or use inline:

@UseInterceptors(FilesInterceptor("images", 5, { storage: memoryStorage(), limits: { fileSize: 5 * 1024 * 1024 } }))

6. Also handle vendor logo upload:

POST /vendors/logo → @UseInterceptors(FileInterceptor("logo")) → upload to S3 → update vendor.logoUrl

POST /vendors/cover → @UseInterceptors(FileInterceptor("cover")) → upload to S3 → update vendor.coverImageUrl

TASK V5

Monetisation Settings Backend + Withdrawal Fee Integration

⬤  COPILOT PROMPT — V5

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

PlatformSettings model has these fields from V1:

withdrawalFeePercent (Float, default 0)

vendorPaymentModel (VendorPaymentModel, default ONE_TIME)

vendorOneTimeFeeXAF, vendorMonthlyFeeXAF, vendorYearlyFeeXAF (Int)

The existing PlatformSettingsService is in src/modules/platform-settings/.

The existing withdrawal flow is in src/modules/withdrawals/disbursement.service.ts.

=== TASK ===

1. Update platform-settings.service.ts — add methods:

getMonetisationSettings():

Returns: { withdrawalFeePercent, vendorPaymentModel,

vendorOneTimeFeeXAF, vendorMonthlyFeeXAF, vendorYearlyFeeXAF }

updateMonetisationSettings(adminUserId, dto):

dto: { withdrawalFeePercent?, vendorPaymentModel?,

vendorOneTimeFeeXAF?, vendorMonthlyFeeXAF?, vendorYearlyFeeXAF? }

Validate: withdrawalFeePercent must be 0–50 (cannot take more than 50%)

Validate: if vendorPaymentModel changes to SUBSCRIPTION,

existing ONE_TIME vendors keep their model (do not update Vendor records).

Update PlatformSettings.

Write AuditLog: action="UPDATE_MONETISATION_SETTINGS".

calculateWithdrawalFee(amountXAF: number): { fee: number, netAmount: number }

fee = Math.round(amountXAF * (settings.withdrawalFeePercent / 100))

netAmount = amountXAF - fee

calculateTargetWithFee(baseTargetXAF: number): number

Returns: baseTargetXAF + Math.round(baseTargetXAF * (settings.withdrawalFeePercent / 100))

This is the ACTUAL target stored in the DB for cooperatives.

recomputeCooperativeTargets():

Called when withdrawalFeePercent changes.

For each Cooperative in the DB:

If cooperative.baseTargetXAF is stored (add this field — see below):

Update cooperative.targetAmountXAF = calculateTargetWithFee(baseTargetXAF)

2. Add baseTargetXAF field to Cooperative model:

This stores the amount the user originally entered, before fee markup.

Add: baseTargetXAF Int? (nullable so existing records still work)

Run: bunx prisma migrate dev --name add-base-target-to-cooperative

3. Update cooperatives.service.ts create():

When creating a cooperative:

a. Store the user-entered amount as baseTargetXAF

b. Compute and store targetAmountXAF = calculateTargetWithFee(baseTargetXAF)

4. Update disbursement.service.ts:

Before calling CamPay Transfer API:

a. Call platformSettingsService.calculateWithdrawalFee(amountXAF)

b. The amount sent to the cooperative head = netAmount (after fee)

c. The fee amount stays in the platform merchant account

d. Record fee in a new field on WithdrawalRequest:

Add to WithdrawalRequest model: platformFeeXAF Int @default(0)

Add migration: bunx prisma migrate dev --name add-withdrawal-fee-field

e. Log fee in AuditLog metadata

5. Add to admin REST controller:

GET /admin/monetisation → getMonetisationSettings() — PLATFORM_ADMIN

PATCH /admin/monetisation → updateMonetisationSettings() — PLATFORM_ADMIN

After PATCH: call recomputeCooperativeTargets() if withdrawalFeePercent changed

6. Add to GraphQL schema (new query):

query monetisationSettings: MonetisationSettingsType — PUBLIC (needed by coop creation form)

Return: { withdrawalFeePercent, vendorPaymentModel, vendorOneTimeFeeXAF,

vendorMonthlyFeeXAF, vendorYearlyFeeXAF }

This is public so the cooperative creation form can show the fee.

TASK V6

Vendor Payment Flow Backend (One-Time & Subscription)

⬤  COPILOT PROMPT — V6

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

CamPay payment integration already exists for cooperative contributions in

apps/backend/src/modules/payments/. The CamPay service (campay.service.ts) has:

initiatePayment(amount, currency, from, description, externalRef)

verifyWebhookSignature(payload, signature)

The disbursement service handles outgoing CamPay transfers.

=== TASK ===

1. Create apps/backend/src/modules/vendors/vendor-payments.service.ts:

initiateOneTimeRegistrationPayment(vendorId, phoneNumber):

a. Load vendor, validate status === PENDING_PAYMENT and paymentModel === ONE_TIME

b. Load platformSettings.vendorOneTimeFeeXAF

c. Validate fee > 0 (if 0, activate vendor directly without payment)

d. Generate reference: `VENDOR-REG-${vendorId.slice(0,8)}-${Date.now()}`

e. Call campayService.initiatePayment(vendorOneTimeFeeXAF, "XAF", phoneNumber,

"Inscription CoopEnergie Fournisseur", reference)

f. Store reference on vendor (add campayRegistrationRef String? field to Vendor model)

Run migration: bunx prisma migrate dev --name add-vendor-campay-ref

g. Return { status: "PENDING", message: "Confirmez sur votre téléphone" }

initiateSubscription(vendorId, phoneNumber, billingCycle: "MONTHLY" | "YEARLY"):

a. Load vendor, validate status === ACTIVE or SUBSCRIPTION_EXPIRED

b. Load fee from settings based on billingCycle

c. Create VendorSubscriptionRecord { vendorId, billingCycle, priceXAF, status: PENDING }

d. Initiate CamPay payment

e. Store campayReference on record

f. Return { status: "PENDING", expiryPreview: computed expiry date }

handleVendorPaymentWebhook(reference, campayStatus):

a. Try find VendorSubscriptionRecord by campayReference — handle subscription payments

b. Else try find vendor by campayRegistrationRef — handle one-time registration

c. For one-time success: update vendor.status = ACTIVE, log audit

d. For subscription success:

- Update VendorSubscriptionRecord: status=ACTIVE, startedAt=now()

- expiresAt = billingCycle === "MONTHLY" ? now+31days : now+365days

- Update vendor.status = ACTIVE

- Schedule expiry check (use a simple cron — see step 2)

e. Notify vendor via email and push (call notificationsService)

2. Create apps/backend/src/tasks/vendor-expiry.task.ts:

@Cron("0 2 * * *") (runs at 2am daily)

Finds VendorSubscriptionRecord WHERE status=ACTIVE AND expiresAt < now()

For each: update status=EXPIRED, update vendor.status=SUBSCRIPTION_EXPIRED

Sends email notification via mailService.sendSubscriptionExpiredNotification()

Install: bun add @nestjs/schedule && register ScheduleModule.forRoot() in app.module.ts

3. Add to vendors.controller.ts (JWT + VendorGuard):

POST /vendors/payment/register → initiateOneTimeRegistrationPayment

body: { phoneNumber }

POST /vendors/payment/subscribe → initiateSubscription

body: { phoneNumber, billingCycle }

4. Add vendor webhook handling to existing payments webhook:

In payments.controller.ts, the existing POST /payments/webhook handler calls

paymentsService.handleWebhook(). Update that handler to also call

vendorPaymentsService.handleVendorPaymentWebhook() if no standard payment matches.

Use try/catch so one failure does not affect the other.

TASK V7

Rating, Review & Vendor Ranking Backend

⬤  COPILOT PROMPT — V7

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

VendorReview model exists from V1. ProposalVendorLink exists.

Reviews are only allowed from members of a cooperative whose proposal

(type=VENDOR_PURCHASE, status=APPROVED) included that vendor.

One review per (reviewerId, proposalId).

=== TASK ===

1. Create apps/backend/src/modules/vendors/vendor-reviews.service.ts:

checkReviewEligibility(reviewerId, vendorId, cooperativeId):

Returns { eligible: boolean, proposalId?: string, reason?: string }

Logic:

- Find Proposals WHERE type=VENDOR_PURCHASE AND status=APPROVED

AND cooperativeId = cooperativeId

AND vendorLink.vendorId = vendorId

- Check reviewerId is a member of cooperativeId (Membership table)

- Check no existing review: VendorReview WHERE reviewerId AND proposalId

- If all pass: eligible=true, return proposalId

- Else: eligible=false with reason

createReview(reviewerId, dto):

dto: { vendorId, cooperativeId, rating (1-50), comment? }

a. Call checkReviewEligibility — throw ForbiddenException if not eligible

b. Create VendorReview

c. Call updateVendorRatingCache(vendorId)

d. Call updateVendorRankScore(vendorId)

e. Return review

getReviewsForVendor(vendorId, cooperativeId?):

Returns reviews optionally filtered to a cooperative.

Includes reviewer name (not email) for display.

updateVendorRatingCache(vendorId):

Computes: avgRating = avg(rating) / 10.0  (converts tenths back to 0-5 scale)

totalReviews = count(reviews)

Updates Vendor { avgRating, totalReviews }

updateVendorRankScore(vendorId):

Ranking algorithm — fair for new vendors with no reviews:

const W = 10  // weight constant — minimum votes for confidence

const C = 3.0 // global average rating (Bayesian prior — "neutral" score)

Bayesian average:

bayesianScore = (W * C + totalReviews * avgRating) / (W + totalReviews)

// New vendor with 0 reviews → score ≈ C (neutral, not penalised)

// Vendor with many good reviews → score approaches their true avgRating

// This is the same algorithm used by IMDb, Yelp, and BGG

recencyBonus = 0

// If vendor created within 90 days: +0.2 bonus (new vendor visibility boost)

if (daysSinceCreation < 90) recencyBonus = 0.2

activityScore = min(totalAcceptedProposals * 0.05, 0.5)

// Rewards proven track record, capped at 0.5

rankScore = bayesianScore + recencyBonus + activityScore

// Max possible: ~5.0 + 0.2 + 0.5 = ~5.7 (scores above 5 are fine — used for ordering only)

Update Vendor { rankScore }

2. Add REST endpoints to vendors.controller.ts:

POST /vendors/reviews → createReview (@UseGuards(JwtAuthGuard))

body: { vendorId, cooperativeId, rating, comment? }

GET /vendors/:vendorId/reviews → getReviewsForVendor (PUBLIC)

?cooperativeId=xxx optional filter

GET /vendors/reviews/eligibility → checkReviewEligibility (JWT)

?vendorId=xxx&cooperativeId=xxx

3. Add to GraphQL schema:

type VendorReviewType: id, rating (Float — divided by 10), comment, createdAt, reviewerName

type VendorType: id, slug, businessName, description, city, logoUrl, coverImageUrl,

avgRating, totalReviews, rankScore, status, paymentModel, contactInfo (sub-type),

products (VendorProductType[]), reviews (VendorReviewType[])

type VendorProductType: id, title, description, priceXAF, unit, images (VendorImageType[])

type VendorImageType: id, url, altText, sortOrder

Queries:

vendors(search, city, minRating, maxPriceXAF, minPriceXAF, sortBy): [VendorType]

vendor(slugOrId): VendorType

vendorReviewEligibility(vendorId, cooperativeId): VendorReviewEligibilityType

4. Generate updated GraphQL schema file:

bun run --cwd apps/backend typecheck

TASK V8

Proposal Vendor Link Backend + ProposalType Extension

⬤  COPILOT PROMPT — V8

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

ProposalType enum currently has: STANDARD | WITHDRAWAL | VENDOR_PURCHASE (added in V1).

ProposalVendorLink model exists from V1 linking Proposal → Vendor (optional Product).

The existing proposals.service.ts has create() and findByCooperative() methods.

The existing votes.service.ts calls withdrawalsService.processWithdrawalOnVote() for WITHDRAWAL.

=== TASK ===

1. Update proposals.service.ts:

Extend create(userId, cooperativeId, dto):

dto now includes optional: { vendorId?, productId?, vendorNote? }

If vendorId is provided:

a. Validate vendor exists and status === ACTIVE

b. If productId provided: validate product belongs to vendor

c. Set proposal.type = VENDOR_PURCHASE (override)

d. After creating Proposal: create ProposalVendorLink { proposalId, vendorId, productId?, note: vendorNote }

If no vendorId: type = STANDARD (default)

Extend findByCooperative() to include ProposalVendorLink with vendor and product data.

Add new method: getVendorProposalsForCooperative(cooperativeId):

Returns proposals WHERE type=VENDOR_PURCHASE AND cooperativeId AND status=APPROVED.

Used by the review eligibility check.

2. Update votes.service.ts cast():

After computing proposal status:

If proposal becomes APPROVED AND proposal.type === VENDOR_PURCHASE:

a. Emit "proposal.vendor.approved" event via EventEmitter2

b. The event payload: { cooperativeId, vendorId, proposalId }

c. This event is used to notify members they can now leave a review

d. Call notificationsService.notifyVendorProposalApproved(cooperativeId, vendorName, proposalTitle)

3. Add notification method to notifications.service.ts:

notifyVendorProposalApproved(cooperativeId, vendorName, proposalTitle):

Recipients: all eligible voters for this cooperative (members with contributions)

Title: "Fournisseur approuvé"

Body: `${vendorName} a été approuvé — vous pouvez contacter le fournisseur`

data: { type: "VENDOR_APPROVED", cooperativeId }

Vendor notification:
Add a separate method (or extend the above to also notify the vendor):
notifyVendorOfApproval(vendorId, cooperativeName, proposalTitle):

Look up vendor by vendorId to get vendor.email (stored in Vendor model)

If vendor.email exists, send email via MailService (Nodemailer)

Email subject (FR): Votre proposition pour ${cooperativeName} a été approuvée

Email subject (EN): Your proposal for ${cooperativeName} has been approved

Email body (bilingual):

Félicitations ! La coopérative cooperativeNameaapprouveˊvotreproposition(cooperativeNameaapprouveˊvotreproposition({proposalTitle}). Vous pouvez désormais être contacté par les membres pour finaliser la commande.

Congratulations! The cooperative cooperativeNamehasapprovedyourproposal(cooperativeNamehasapprovedyourproposal({proposalTitle}). You can now be contacted by members to finalize the order.

Also send push notification to vendor's device tokens (if any) via the existing push infrastructure (web/mobile)

Log success/failure (never throw)

In votes.service.ts, after calling notificationsService.notifyVendorProposalApproved(...), also call notificationsService.notifyVendorOfApproval(vendorId, cooperative.name, proposal.title).

4. Update GraphQL ProposalType to include vendorLink field:

vendorLink: ProposalVendorLinkType (nullable)

type ProposalVendorLinkType: { vendor: VendorType, product: VendorProductType, note: String }

5. Add REST endpoint:

GET /vendors/proposals/cooperative/:cooperativeId/approved-vendor-proposals

Returns approved VENDOR_PURCHASE proposals for a cooperative.

@UseGuards(JwtAuthGuard, CooperativeScopeGuard)

Used by the review flow.

PHASE V — FRONTEND (WEB)

TASK V9

Dual Landing Page + Animated Dual Nav System

This is the most visually complex task. Read the full prompt before queuing.

⬤  COPILOT PROMPT — V9

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

The existing landing page is at apps/web/app/[locale]/ and has a Navbar

with section links that highlight on scroll (existing scroll-spy behaviour).

The app uses next-intl(apps\web\lib\translations.ts) for all text. TailwindCSS + shadcn/ui for styling.

Do NOT break the existing landing page content or its sections.

=== GOAL ===

Create a dual landing page system: one for cooperative users (existing) and one for

solar panel vendors (new). A persistent top navbar navigates between both.

=== TASK ===

1. Create apps/web/app/[locale]/(marketing)/vendors/page.tsx

This is the vendor landing page. It has these sections (in order):

- Hero: bold headline, subtext, two CTA buttons (Sign Up as Vendor | Login)

- HowItWorks: 4-step illustrated process

- Pricing: shows the current fee model from GraphQL (query GET_MONETISATION_SETTINGS)

- WhyUs: trust signals (secure, verified cooperative customers, etc.)

- FAQ: 5 vendor-specific FAQs

Each section has an id attribute for scroll-spy: hero, how-it-works, pricing, why-us, faq

2. Create apps/web/components/shared/DualNav.tsx

This is the new persistent Navbar. It REPLACES the existing Navbar on all marketing pages.

Visual structure (left to right in the nav bar):

[CoopEnergie Logo] [Customer nav button (with border if on customer page)] [customer section links — fade away when switching] [Vendor nav button (with border if on vendor page)] [vendor section links — fade in when switching] [Auth buttons (Login / Sign Up)]

More precisely:

- Leftmost: Logo (links to /{locale}/)

- Left zone: a pill/rectangle-bordered button that says "Coopératives / Cooperatives"

highlighted (green rectangle border) when on the customer landing page.

- Center zone: current page's section links with scroll-spy highlighting.

When transitioning between pages, the section items FADE OUT and the new page's with dashboard item too if logged in

section items FADE IN (CSS transition: opacity 300ms + slight translateX)

- Right zone: a pill/rectangle-bordered button "Fournisseurs Solaires / Solar Suppliers"

highlighted when on the vendor landing page.

- Rightmost: Login and Sign Up buttons (always visible)

Customer sections: [Current items then add if not there "Notre Approche", "Fonctionnement", “Platform vendors(showing an infinity horizontal scroll of registered vendors with logo, name and descriptions. "Proposer à ma coopérative" button:

If user is logged in: opens mini modal to select cooperative + confirmation

Creates a proposal: POST /proposals { cooperativeId, title, description, vendorId, productId }

If not logged in: "Connectez-vous pour proposer ce fournisseur"

)” "Transparence", "Impact", "FAQ"]

Vendor sections: ["Comment ça marche", "Tarifs", "Pourquoi nous", "FAQ"]

(Map these to the actual section IDs in each landing page)

Behaviour:

- Clicking "Fournisseurs Solaires" navigates to /{locale}/vendors

- Clicking "Coopératives" navigates to /{locale}/

- Section links trigger smooth scroll on same page

- Active section is highlighted (green underline or bold) based on scroll-spy

- The entire navbar is sticky/fixed at top with a blur backdrop

- On mobile: hamburger menu collapses all items, shows page switcher at top of drawer

3. Replace the existing Navbar import in:

apps/web/app/[locale]/(marketing)/layout.tsx (or wherever marketing layout is)

with DualNav.

Ensure DualNav receives the currentPage prop ("customer" | "vendor") from the layout.

4. Implement a custom useDualNavScrollSpy(sections) hook:

Takes an array of { id, label } objects.

Returns: activeSection (string)

Uses IntersectionObserver to detect which section is in viewport.

Exported from apps/web/lib/hooks/use-dual-nav-scroll-spy.ts

5. Add scroll-spy and page type to both landing pages:

Export a PAGE_TYPE = "customer" | "vendor" constant from each page

that DualNav uses to know which sections to show and which button to highlight.

6. Vendor landing page copywriting (in both FR and EN in translation files):

Hero headline (FR): "Atteignez des milliers de ménages qui cherchent à s'équiper en solaire"

Hero subtext (FR): "CoopEnergie connecte votre entreprise à des coopératives d'achat groupé actives au Cameroun. Présentez vos produits, soyez proposé et évalué."

Add all vendor landing page strings to /messages/fr.json and /messages/en.json under "vendorLanding" namespace.

7. CTA buttons on vendor landing page:

"Créer un compte fournisseur" → opens vendor sign-up modal/redirects to sign-up with vendor mode active

"Me connecter" → links to /{locale}/login

TASK V10

Vendor Sign-Up Form, Login Routing & Auth Flows (Web)

⬤  COPILOT PROMPT — V10

Do everything autonomously. Do not ask for confirmation.

Mobile parity is mandatory: any auth routing/sign-up UX added on web must be added to equivalent screens and role-based redirects in apps/mobile.

=== CONTEXT ===

The existing login page is at apps/web/app/[locale]/(marketing)/login/page.tsx.

It uses Auth.js signIn("credentials", ...) and redirects to the dashboard on success.

The existing sign-up flow (if any) registers cooperative users via POST /auth/register.

Vendor registration uses POST /vendors/register (created in V3).

After login, routing is determined by user.role returned in the session.

=== TASK ===

1. Update the existing login page:

After successful signIn, check session.user.role:

- role === "VENDOR" → redirect to /{locale}/vendor-dashboard

- role === "PLATFORM_ADMIN" → redirect to /{locale}/admin

- anything else → redirect to /{locale}/dashboard (existing behaviour)

2. Create the vendor sign-up page at apps/web/app/[locale]/(marketing)/vendor-signup/page.tsx:

This is a standalone page (not the existing customer sign-up).

Form fields (in this order):

- Business name (required)

- Your full name (required)

- Professional email (required)

- Phone / WhatsApp number (required)

- City (required)

- Password (required, min 8 chars)

- Confirm password

- Short description of your services (textarea, required)

- I agree to terms(link to terms page) (checkbox)

- If the terms page doesn’t exist, create it.

At the top of the page above the form:

- A heading: "Rejoindre CoopEnergie en tant que fournisseur solaire"

- A sub-note showing the current registration fee:

Fetch GET /api/v1/admin/monetisation (public endpoint from V5)

If vendorPaymentModel === ONE_TIME: "Inscription unique : [fee] FCFA"

If SUBSCRIPTION: "Choisissez votre abonnement après configuration de votre profil"

If fee === 0: "Inscription gratuite"

Below the form:

- Text link: "Vous êtes un coopérateur ? Créez votre compte ici" → /{locale}/register

- Text link: "Vous avez déjà un compte ? Se connecter" → /{locale}/login

On submit:

a. Call POST /api/v1/vendors/register

b. On success: if paymentRequired and fee > 0:

Show a payment modal asking for phone number + operator selection

Call POST /api/v1/vendors/payment/register { phoneNumber }

Show "Confirmez sur votre téléphone" pending state

Poll GET /api/v1/vendors/dashboard/me every 3 seconds for up to 5 minutes

When status becomes ACTIVE: redirect to /{locale}/vendor-dashboard

If paymentModel === SUBSCRIPTION: redirect to /{locale}/vendor-dashboard

(vendor can explore dashboard and subscribe later)

c. On error: show error toast with specific message

3. Update existing customer sign-up page (if it exists) OR create it

at apps/web/app/[locale]/(marketing)/register/page.tsx:

Ensure it has below the submit button:

- Text link: "Vous êtes fournisseur de panneaux solaires ? Inscrivez-vous ici" → /{locale}/vendor-signup

4. Create apps/web/app/[locale]/(marketing)/vendor-dashboard/ directory placeholder.

Just a layout.tsx that checks role === VENDOR in the session and redirects if not.

5. Update Auth.js configuration (apps/web/lib/auth.ts):

When login returns the user from the backend, ensure the JWT callback stores:

- user.role

- user.vendor?.id (if vendor)

- user.vendor?.status (so we can check if payment is pending on the frontend)

Update the session callback to expose these fields on session.user.

TASK V11

Vendor Dashboard Web App

⬤  COPILOT PROMPT — V11

Do everything autonomously. Do not ask for confirmation.

Mobile parity is mandatory: every dashboard capability added on web must include an equivalent mobile screen or flow in apps/mobile.

=== CONTEXT ===

The vendor-dashboard layout exists from V10 with role guard.

All vendor backend endpoints exist from V3, V4, V6.

The platform uses shadcn/ui, TailwindCSS, next-intl. Green brand color #1B5E20 Colours re set in apps\web\app\globals.css use the keys from there.

The vendor may have status PENDING_PAYMENT or ACTIVE.

=== TASK ===

Build the full vendor dashboard at apps/web/app/[locale]/(vendor-dashboard)/.

Use a sidebar layout matching the style of the existing cooperative dashboard.

1. Dashboard Overview page:

- Welcome banner with businessName and status badge (ACTIVE = green, PENDING_PAYMENT = amber)

- If status === PENDING_PAYMENT and paymentModel === ONE_TIME:

Show a prominent payment required banner with "Activer mon compte" button

Opens payment modal (phoneNumber input + "Confirmer" button)

On submit: POST /vendors/payment/register

- If status === PENDING_PAYMENT and paymentModel === SUBSCRIPTION:

Show subscription options: Monthly / Yearly with prices from GraphQL monetisationSettings

"Choisir Mensuel [price] FCFA/mois" and "Choisir Annuel [price] FCFA/an" buttons

On click: subscription payment modal

- Stats cards: Total Products, Times Proposed, Times Accepted, Avg Rating

- Recent reviews preview

2. Profile page (/vendor-dashboard/profile):

- Edit business name, description (textarea with character count), city, country

- Logo upload (image preview + drag-drop zone using shadcn)

- Cover image upload

- Save button: PATCH /vendors/profile

3. Contact Info page (/vendor-dashboard/contact):

- Fields: email, whatsapp, website, facebook, instagram, twitter, linkedin

- Save: PATCH /vendors/contact

4. Products page (/vendor-dashboard/products):

- Drag-and-drop reorderable product list (use @dnd-kit/core)

Install: bun add @dnd-kit/core @dnd-kit/sortable

- Each product card shows: title, price, stock status, image thumbnails, edit/delete buttons

- "Ajouter un produit" button opens a modal:

Fields: title, description, price (FCFA), unit, inStock toggle

Image upload: up to 5 images, drag-drop, preview, reorderable

Submits to POST /vendors/products (multipart/form-data)

- Edit: PATCH /vendors/products/:id

- Delete: DELETE /vendors/products/:id (with confirmation dialog)

- Image management inline: click X on thumbnail to DELETE /vendors/products/:id/images/:imgId

- On reorder drag end: PATCH /vendors/products/reorder { orderedIds }

5. Subscription page (/vendor-dashboard/subscription) — only for SUBSCRIPTION model vendors:

- Shows current subscription status, expiry date

- Renewal options (Monthly / Yearly)

- Payment history (list of VendorSubscriptionRecord)

6. Reviews page (/vendor-dashboard/reviews):

- List of all reviews with star display, reviewer name, cooperative name, comment

- Average rating prominently displayed

- Read-only (cannot respond to reviews in this phase)

7. All text via next-intl keys under "vendorDashboard" namespace.

Add all strings to /messages/fr.json and /messages/en.json.

8. Sidebar navigation items:

Aperçu | Profil | Informations de contact | Produits | [Abonnement if subscription] | Avis

TASK V12

Proposal Vendor Browser Pop-Up (Cooperative Dashboard)

⬤  COPILOT PROMPT — V12

Do everything autonomously. Do not ask for confirmation.

Mobile parity is mandatory: proposal vendor-browser interactions added on web must be implemented in the mobile proposal flow as well.

=== CONTEXT ===

The existing proposals page is at apps/web/app/[locale]/(dashboard)/dashboard/proposals/page.tsx.

It already has a "Create Proposal" modal with title + description fields.

Vendor data comes from GraphQL query: vendors(filters) → [VendorType]

All GraphQL types for Vendor, VendorProduct, VendorProductImage exist from V7.

=== TASK ===

1. Update the Create Proposal modal in the proposals page:

Add a toggle BEFORE the description field:

"Type de proposition:"

[• Standard (texte libre)] [• Lié à un fournisseur]

Default: Standard

When "Lié à un fournisseur" is selected:

- Show a vendor selection zone with a "Choisir un fournisseur" button

- If a vendor is already selected, show their card instead (with "Changer" link)

- The description field changes label to: "Pourquoi ce fournisseur ? (optionnel)"

2. Create apps/web/components/coop/VendorBrowserModal.tsx:

Opened by "Choisir un fournisseur". Full-screen mobile, wide modal desktop.

Layout:

- Header: "Choisir un fournisseur" title + close button

- Search bar (searches name + description)

- Filter panel (collapsible on mobile, sidebar on desktop):

* City dropdown (populated from vendors data)

* Star rating filter: "4+ étoiles", "3+ étoiles", "Tous"

* Price range slider (min/max across all products)

- Sort bar: "Classement | Note | Nom | Prix croissant | Prix décroissant | Plus récent"

- Vendor card grid (2 columns on desktop, 1 on mobile):

Each card shows:

* Logo (or initials avatar if no logo)

* Business name + city

* Star rating display (see spec below) + review count

* First product title + price (or "X produits disponibles")

* "Voir le profil" link + "Sélectionner" button

- Pagination or infinite scroll

Star rating display component (apps/web/components/shared/StarRating.tsx):

Props: rating (0-5 float), size ("sm"|"md"|"lg")

Renders 5 stars. For each star position i (0-4):

- fullness = clamp(rating - i, 0, 1)  // 0 = empty, 1 = full, 0.3 = 30% filled

- Render a star with a gradient/clip-path fill of `fullness * 100%`

Implementation: use SVG stars with linearGradient fill:

<defs><linearGradient id="fill-{i}">

<stop offset="{fullness*100}%" stopColor="#F59E0B"/>

<stop offset="{fullness*100}%" stopColor="#D1D5DB"/>

</linearGradient></defs>

<path fill="url(#fill-{i})" d="star path" />

Export StarRating for reuse everywhere.

When "Sélectionner" is clicked:

- Open a product selection sub-view for that vendor (or "skip product" option)

- Shows all vendor products with images, descriptions, prices

- User clicks "Choisir ce produit" or "Sélectionner le fournisseur sans produit spécifique"

- Closes modal, returns { vendorId, productId? } to the proposal form

3. When proposal form submits with vendor:

REST POST /proposals body includes: { cooperativeId, title, description, vendorId?, productId?, vendorNote? }

The title is auto-set to: "Achat groupé : [vendor.businessName] — [product.title or vendor.businessName]"

But user can override the title.

4. In the proposals list, VENDOR_PURCHASE proposals show:

- An orange "FOURNISSEUR" badge

- Vendor logo thumbnail + business name

- Product name + price (if product linked)

- After approval: show green "Fournisseur approuvé — voir le profil" link

- Contact info revealed only after approval:

Display: whatsapp button, email, website link

TASK V13

Vendor Public Profile Page + Review Interface

⬤  COPILOT PROMPT — V13

Do everything autonomously. Do not ask for confirmation.

Mobile parity is mandatory: public vendor profile and review interactions added on web must be available on mobile screens too.

=== CONTEXT ===

Vendor GraphQL queries exist from V7. Review eligibility check API exists.

StarRating component was built in V12.

=== TASK ===

1. Create apps/web/app/[locale]/(marketing)/vendors/[slug]/page.tsx

This is the public vendor profile page accessible to anyone.

Page sections (top to bottom):

Cover image (full width, 300px height, gradient overlay)

Logo (overlapping cover, circular, 96px)

Business name, city, status badge (only show ACTIVE badge — do not show SUSPENDED)

Star rating (StarRating component) + "[N] avis"

Tabbed sections:

Tab 1 — "Produits & Services":

Grid of product cards:

- Product image carousel (or single image)

- Title, description, price, unit

- "Proposer à ma coopérative" button:

If user is logged in: opens mini modal to select cooperative + confirmation

Creates a proposal: POST /proposals { cooperativeId, title, description, vendorId, productId }

If not logged in: "Connectez-vous pour proposer ce fournisseur"

Tab 2 — "À propos":

Full description (Markdown or plain text)

Contact information (only show after a vendor is approved in the user's cooperative)

Tab 3 — "Avis ([N])":

Average rating header (big number + StarRating + breakdown by star level)

Reviews list: reviewer first name + cooperative city, date, rating stars, comment

Leave a review button:

Only visible to logged-in cooperative members.

On click: check GET /vendors/reviews/eligibility?vendorId=X&cooperativeId=Y

If eligible: open review form modal

If not eligible: show tooltip "Vous pouvez laisser un avis uniquement si votre coopérative

a voté pour ce fournisseur et la proposition a été approuvée."

Review form modal:

- Star selector (click to select 1-5 stars, half-stars via hover on the 0.5 mark)

Stars should be interactive — hovering left half of a star = 0.5, right half = 1.0

But stored as integer tenths: 0.5 stars = 5, 4.2 stars = 42

- Comment textarea (optional, max 500 chars with counter)

- Submit: POST /vendors/reviews { vendorId, cooperativeId, rating, comment }

- On success: update review list in real-time, update average rating display

2. Create apps/web/app/[locale]/(dashboard)/dashboard/vendor-reviews/page.tsx

(Inside the cooperative dashboard — for members to see and leave reviews)

Shows a list of vendors that were proposed and APPROVED in this cooperative.

Calls: GET /vendors/proposals/cooperative/:cooperativeId/approved-vendor-proposals

For each approved vendor proposal:

- Vendor card with logo, name, rating

- "Laisser un avis" button (with eligibility check)

- If already reviewed: show the member's own review

Add "Fournisseurs approuvés" to the cooperative dashboard sidebar navigation.

3. Ensure vendor profile page is linked from:

- Proposal cards (when a vendor is linked)

- VendorBrowserModal "Voir le profil" button

- Vendor dashboard preview (for vendor to see their own public profile)

TASK V14

Cooperative Creation Fee UI + Dual-Colour Progress Bar

⬤  COPILOT PROMPT — V14

Do everything autonomously. Do not ask for confirmation.

Mobile parity is mandatory: cooperative fee UI and progress visual logic added on web must be mirrored in mobile cooperative screens.

=== CONTEXT ===

The cooperative creation flow exists in the dashboard.

The backend now returns baseTargetXAF and targetAmountXAF separately.

monetisationSettings GraphQL query returns withdrawalFeePercent.

The dashboard progress bar is in the overview page.

=== TASK ===

1. Update the cooperative creation form (wherever it exists in the dashboard):

The target amount field currently has one input.

After the target amount input, add dynamically computed helper text:

Fetch query GET_MONETISATION_SETTINGS (from existing GraphQL queries).

withdrawalFeePercent from this query.

If withdrawalFeePercent === 0:

Show: "✓ Aucun frais de retrait actuellement. Le montant entré est votre objectif total."

(green text, small)

If withdrawalFeePercent > 0:

Show below the input a read-only computed field:

Label: "Objectif avec frais de plateforme inclus"

Value: [entered amount + Math.round(entered amount * percent / 100)] FCFA

(auto-updates as user types)

Explanation text below (small, gray):

"CoopEnergie prélève [percent]% de frais sur chaque retrait.

Pour retirer [entered amount] FCFA nets, votre coopérative doit atteindre [total with fee] FCFA.

C'est le montant enregistré comme objectif."

The value saved to the database is targetAmountXAF = entered + fee (handled by backend V5).

The form still submits the user-entered amount — the backend applies the markup.

2. Update the cooperative progress bar (dashboard overview page):

The progress bar currently shows a single colour (green) for contributions vs target.

Transform it into a dual-colour bar:

Total bar width = targetAmountXAF (100%)

Green portion = min(totalCollectedXAF, baseTargetXAF) portion

Amber/orange portion = the platform fee amount portion

= (totalCollectedXAF * feePercent / 100) but only up to the proportional fee amount

Implementation:

Compute:

const feeAmount = targetAmountXAF - (baseTargetXAF || targetAmountXAF)

const coopPortion = max(0, totalCollectedXAF - max(0, totalCollectedXAF - (baseTargetXAF||targetAmountXAF)))

Actually simpler:

const feePercent = feeAmount / targetAmountXAF

At any point the bar has collected X FCFA:

coopFillPx = (X / targetAmountXAF) * (1 - feePercent) * totalBarWidth

feeFillPx = (X / targetAmountXAF) * feePercent * totalBarWidth

Use two nested divs inside the bar, green + amber/orange.

If totalCollectedXAF exceeds targetAmountXAF:

Let the bar overflow (use overflow-visible on parent, or extend total bar width dynamically)

Show a "surplus" section in a lighter green beyond the 100% mark

Show text: "+[surplus amount] FCFA au-dessus de l'objectif"

Color legend (small, below the bar):

• Green: Fonds coopératifs

• Orange: Frais plateforme ([percent]%)

Only show the legend if withdrawalFeePercent > 0.

On withdrawals let the fee apply on the current balance that’s to be withdrawn

3. Add all strings to translation files.

TASK V15

Admin Payment Dashboard + Monetisation Management

⬤  COPILOT PROMPT — V15

Do everything autonomously. Do not ask for confirmation.

Mobile parity is mandatory where relevant: admin payment insights and monetisation settings edits on web need equivalent mobile admin access and UI. Admins in mobile should have the same permissions as admin role.

=== CONTEXT ===

The admin dashboard exists in the web/mobile apps.

Backend admin endpoints were extended in V5 with monetisation settings.

WithdrawalRequest model now has platformFeeXAF field.

VendorSubscriptionRecord and vendor registration payments exist.

=== TASK ===

1. Create apps/web/app/[locale]/(dashboard)/admin/payments/page.tsx

=== SECTION 1: Revenue Overview ===

Cards:

- Total withdrawal fees collected (sum of platformFeeXAF on DISBURSED withdrawals)

- Total vendor registration fees (sum of one-time vendor payments)

- Total active vendor subscriptions

- Monthly recurring revenue from subscriptions (active monthly + yearly/12)

All amounts formatted as FCFA with comma separators.

=== SECTION 2: Withdrawal Fees ===

Table of recent disbursed withdrawals:

Cooperative name | Amount requested | Net to cooperative | Platform fee | Date

=== SECTION 3: Vendor Payments ===

Table: Vendor name | Payment type (One-time/Monthly/Yearly) | Amount | Date | Status

=== SECTION 4: Monetisation Settings Panel ===

This is a live-editable settings card:

A) Withdrawal Fee:

Slider 0–20% with number input (step 0.5)

Current value displayed prominently

Warning if set above 10%: "⚠️ Un taux élevé peut décourager les retraits"

"Sauvegarder" button → PATCH /admin/monetisation { withdrawalFeePercent }

B) Vendor Payment Model (TOGGLE):

Two option cards side by side:

[ONE_TIME — Frais unique d'inscription [price] FCFA]

[SUBSCRIPTION — Mensuel [price] FCFA / Annuel [price] FCFA]

Currently active model has a green border. Click the other to switch.

Below toggle: small amber note:

"Ce changement s'applique uniquement aux nouveaux fournisseurs. Les fournisseurs existants

conservent leur modèle actuel."

C) Pricing inputs (for whichever models are set):

- One-time fee: number input

- Monthly fee: number input

- Yearly fee: number input

"Sauvegarder les tarifs" button → PATCH /admin/monetisation { vendorOneTimeFeeXAF, vendorMonthlyFeeXAF, vendorYearlyFeeXAF }

On save success: toast "Paramètres mis à jour".

On save error: toast with error.

2. Add "Paiements" to the admin sidebar navigation.

3. All text via next-intl "adminPayments" namespace.

TASK V16

Scroll Fade-In Animations for Both Landing Pages

⬤  COPILOT PROMPT — V16

Do everything autonomously. Do not ask for confirmation.

Mobile parity is mandatory: reveal/section motion principles should also be applied to mobile screens with platform-appropriate animations and reduced-motion support.

=== CONTEXT ===

Both landing pages exist (customer at /{locale}/ and vendor at /{locale}/vendors).

The app uses TailwindCSS. Do NOT use any animation libraries — use

IntersectionObserver + CSS classes only for performance.

=== TASK ===

1. Create apps/web/lib/hooks/use-scroll-reveal.ts:

export function useScrollReveal(ref: RefObject<HTMLElement>, options?)

Options: { direction?: "up" | "down" | "left" | "right", delay?: number, threshold?: number }

Defaults: direction="up", delay=0, threshold=0.15

Implementation:

Uses IntersectionObserver.

When element enters viewport: adds class "reveal-visible" and removes "reveal-hidden".

Returns: { isVisible }

2. Create apps/web/lib/hooks/use-scroll-reveal-group.ts:

Takes a containerRef and selector string (e.g. ".reveal-item")

Applies staggered reveal to children with incrementing delay (0ms, 80ms, 160ms, etc.)

3. Add CSS to apps/web/app/globals.css:

/* Base reveal states */

.reveal-hidden { opacity: 0; transition: opacity 0.6s ease, transform 0.6s ease; }

.reveal-visible { opacity: 1; transform: none !important; }

/* Directional start positions */

.reveal-from-up    { transform: translateY(40px); }

.reveal-from-down  { transform: translateY(-40px); }

.reveal-from-left  { transform: translateX(-40px); }

.reveal-from-right { transform: translateX(40px); }

/* Respect reduced motion */

@media (prefers-reduced-motion: reduce) {

.reveal-hidden { opacity: 1 !important; transform: none !important; transition: none !important; }

}

4. Create apps/web/components/shared/ScrollReveal.tsx:

A wrapper component:

Props: direction, delay, threshold, className, children

Applies the correct CSS classes and useScrollReveal hook.

Usage: <ScrollReveal direction="left" delay={100}><SectionContent /></ScrollReveal>

5. Apply ScrollReveal to both landing pages.

Customer landing page — assign directions to sections current ones including these:

- Hero: already visible (no animation)

- Problem section items: alternate left/right

- How it works steps: from bottom with 80ms stagger

- Transparency section: from left

- Platform vendors

- Impact stats cards: from bottom with stagger

- FAQ items: from right with stagger

Vendor landing page — same principle:

- Hero: no animation

- How it works: from bottom with stagger

- Pricing cards: from bottom with stagger

- Why us items: alternate left/right

- FAQ: from right

6. Also apply to these dashboard sections (subtle, direction="up", threshold=0.1):

- Dashboard overview metric cards (stagger)

- Vendor profile page product cards

- Vendor public profile sections

Keep animations SUBTLE on dashboard — opacity 0→1 + 15px translateY only.

Landing page animations can be more pronounced (40px).

PHASE V — MOBILE

TASK V17

Mobile Vendor Browser, Proposal Flow & Reviews (Expo)

⬤  COPILOT PROMPT — V17

Do everything autonomously. Do not ask for confirmation.

=== CONTEXT ===

The Expo mobile app is at apps/mobile with Expo Router + NativeWind.

The existing proposals screen at apps/mobile/app/(dashboard)/proposals.tsx

handles creating proposals and voting.

All vendor API endpoints exist. GraphQL queries for vendors exist.

=== TASK ===

1. Create apps/mobile/app/(dashboard)/vendors/index.tsx

Vendor browser screen for browsing when creating proposals.

Layout:

- Search bar at top

- Filter chips (horizontal scroll): "Tous | 4+ ★ | Ma ville | Prix croissant"

- FlatList of vendor cards:

Logo (or initials), business name, city, star rating with StarRatingMobile,

first product price range, "Voir" button

- Pull to refresh

2. Create apps/mobile/components/shared/StarRatingMobile.tsx:

Same logic as web StarRating but uses React Native SVG (expo-modules or react-native-svg)

Install: bun add react-native-svg

Renders 5 stars with partial fill using SVG linearGradient.

Props: rating (0-5 float), size (number)

3. Create apps/mobile/app/(dashboard)/vendors/[id].tsx

Vendor public profile screen.

ScrollView with:

- Cover image (if exists) + logo overlay

- Business name, city, StarRatingMobile + review count

- Description

- Products section: horizontal FlatList of product cards with image + title + price

- Contact section: WhatsApp button (opens wa.me link), email (opens mailto:), website

- Reviews section: review list (3 shown, "Voir tous" expands)

- "Proposer à ma coopérative" FloatingActionButton at bottom

4. Update apps/mobile/app/(dashboard)/proposals.tsx:

In the "Créer une proposition" modal:

Add the same vendor toggle as web (Standard / Lié à un fournisseur)

If vendor mode: "Choisir un fournisseur" button → navigate to /vendors screen

Pass selected { vendorId, productId } back to proposal form via router params or Zustand state

On return from vendor screen: show selected vendor card in proposal form

5. Create apps/mobile/app/(dashboard)/vendor-reviews.tsx

Screen for leaving reviews on approved vendors.

Lists APPROVED VENDOR_PURCHASE proposals for the user's cooperative.

For each:

- Vendor card (name, logo, current avg rating)

- "Laisser un avis" button if eligible

- If already reviewed: show own review

Review submission modal:

- Interactive star selector (tap full stars, long-press for half)

- Comment input

- Submit: POST /vendors/reviews

- On success: update screen, toast confirmation

6. Add "Fournisseurs approuvés" tab to the dashboard tab bar

(or add it as a stack screen reachable from proposals).

Icon: shopping bag or checkmark-shield from @expo/vector-icons.

7. Update apps/mobile/lib/graphql/queries/vendors.ts:

CREATE_VENDOR_PROPOSAL_QUERY

GET_VENDORS (with filters)

GET_VENDOR_DETAIL

GET_APPROVED_VENDOR_PROPOSALS

GET_REVIEW_ELIGIBILITY

8. All display strings in mobile must match the French locale (FR default)with an English translation for i18n.

APPENDIX — BRANCH SETUP & ORDERING

# Branch Setup and Execution Order

## Git setup

⬤  Terminal commands — run before starting

# Ensure main is up to date

git checkout main

git pull origin main

# Create and switch to the feature branch

git checkout -b feat/vendor-marketplace-saas

# Run env sync before starting

bun run env:sync

# Ensure Docker DB is running

bun run db:up

## Execution order — strict

| Order | Task | Wait for completion check |
| --- | --- | --- |
| 1st | V1 — Prisma Schema | bunx prisma generate succeeds with no errors |
| 2nd | V2 — Migration + Seed | bun run db:studio shows all new tables with seed data |
| 3rd | V3 — Vendor Auth Backend | GET /api/v1/vendors returns [] (empty but 200 OK) |
| 4th | V4 — Products + S3 Backend | POST /vendors/products endpoint exists (may fail without S3 keys — that is OK) |
| 5th | V5 — Monetisation Backend | PATCH /admin/monetisation returns updated settings |
| 6th | V6 — Vendor Payments | bun run dev:api starts without errors |
| 7th | V7 — Rating + Reviews | GET /vendors?sortBy=ranking returns vendor list ordered by rankScore |
| 8th | V8 — Proposal Vendor Link | Existing proposal tests still pass |
| 9th | V9 — Dual Landing Page | Both / and /vendors routes render in browser |
| 10th | V10 — Vendor Sign-Up | POST /vendors/register works end-to-end |
| 11th | V11 — Vendor Dashboard | /{locale}/vendor-dashboard renders for VENDOR role session |
| 12th | V12 — Vendor Browser Modal | Create proposal modal shows vendor toggle |
| 13th | V13 — Vendor Profile + Reviews | /{locale}/vendors/[slug] renders public profile |
| 14th | V14 — Fee UI + Progress Bar | Cooperative creation form shows fee helper text |
| 15th | V15 — Admin Payment Page | /{locale}/admin/payments renders for PLATFORM_ADMIN |
| 16th | V16 — Scroll Animations | Landing page sections animate on scroll |
| 17th | V17 — Mobile | Expo app: vendor browser reachable from proposals screen |

If any task fails mid-way, fix the errors before continuing to the next task. Later tasks depend on earlier ones. Do NOT skip a failed task.

— End of Prompt Series —